PHASE 1 — Strong Backend Foundations

EPIC 1 — Core Backend Foundation

- clean architecture

- REST APIs

- DTOs

- validation

- exception handling

EPIC 2 — Database & Persistence

- PostgreSQL

- JPA

- indexing

- pagination

- query optimization

EPIC 3 — Authentication & Security

- JWT

- refresh tokens

- OAuth

- RBAC

- rate limiting

PHASE 2 — Core Social Platform

EPIC 4 — User System

- profiles

- followers

- blocks

- privacy

EPIC 5 — Post System

- media uploads

- captions

- hashtags

- comments

- likes

EPIC 6 — Feed System

- home feed

- fanout

- caching

- ranking basics

PHASE 3 — Distributed Systems

EPIC 7 — Async Event System

- Kafka

- producers/consumers

- event-driven architecture

EPIC 8 — Notification System

- async notifications

- retries

- dead letter queues

EPIC 9 — Media Processing Pipeline

- chunk uploads

- transcoding

- thumbnails

- async workers

PHASE 4 — Realtime Systems

EPIC 10 — Messaging System

- WebSockets

- chat

- presence

- read receipts

EPIC 11 — Live Notifications

- realtime pushes

- websocket scaling

PHASE 5 — Scalability Engineering

EPIC 12 — Caching System

- Redis

- cache invalidation

- feed cache

EPIC 13 — Search System

- OpenSearch

- indexing

- autocomplete

EPIC 14 — Recommendation System

- explore feed

- ranking

- engagement scoring

PHASE 6 — Infrastructure & Reliability

EPIC 15 — Docker & Deployment

- Docker

- docker-compose

- CI/CD

EPIC 16 — Kubernetes

- deployments

- autoscaling

- ingress

EPIC 17 — Observability

- Prometheus

- Grafana

- tracing

- dashboards

EPIC 18 — Reliability Engineering

- retries

- circuit breakers

- graceful degradation

- chaos testing

PHASE 7 — Elite Distributed Systems

EPIC 19 — Scaling Database

- replication

- partitioning

- sharding

EPIC 20 — Multi-Region Concepts

- CDN

- geo routing

- consistency tradeoffs

EPIC 21 — Advanced Feed Architecture

- fanout-on-write

- celebrity handling

- hybrid feed generation

Most Important Advice ⚠️

Do NOT try to fully plan 200 stories immediately.

Do this instead:

- Define all epics

- Fully detail ONLY next 1–2 epics

- Build

- Learn

- Refactor roadmap

This mirrors real engineering teams.

Because once you actually build:

- architecture changes

- priorities change

- pain points appear

- better ideas emerge

That evolution is part of becoming strong.

🔵 EPIC 1 — Core Backend Foundation

🎯 Epic Goal

Build a clean, production-style backend foundation for InstaClone.

This epic focuses on:

- backend architecture

- API design

- validation

- exception handling

- clean code structure

- scalability preparation

By the end of this epic, the project should feel like a real backend system instead of a tutorial app.

🧾 STORY 1 — Setup Clean Architecture

🎯 Goal

Create scalable backend structure before feature development.

🧠 Engineering Concepts

- layered architecture

- separation of concerns

- modular monolith

- maintainability

🔹 Tasks

1. Create root package structure

com.instaclone

├── auth

├── users

├── posts

├── feed

├── common

2. Inside each module create:

controller

service

repository

dto

entity

3. Create common shared packages

common

├── exception

├── config

├── util

├── constants

4. Rename starter controller properly

Example:

- HelloController → PostController

5. Ensure project compiles cleanly

✅ Acceptance Criteria

- clean package structure exists

- project compiles

- modules separated properly

- APIs still run

📈 Scaling Notes

This structure prepares for:

- service extraction later

- modular scaling

- cleaner ownership boundaries

🧾 STORY 2 — Create Post Entity & Basic APIs

🎯 Goal

Build first real backend feature.

🧠 Engineering Concepts

- REST API basics

- entity modeling

- CRUD fundamentals

🔹 Tasks

1. Create Post entity

Fields:

id

content

createdAt

updatedAt

2. Create PostController

Endpoints:

POST /posts

GET /posts

3. Create PostService

Methods:

- createPost()

- getAllPosts()

4. Use in-memory list temporarily

5. Return proper JSON responses

No string responses.

✅ Acceptance Criteria

- post creation works

- get posts works

- JSON returned properly

- timestamps visible

📈 Scaling Notes

This is temporary storage only.

Later:

- List → PostgreSQL

without changing API contract.

🧾 STORY 3 — Add DTO Layer

🎯 Goal

Separate API contract from internal entity.

🧠 Engineering Concepts

- API abstraction

- encapsulation

- contract stability

🔹 Tasks

1. Create DTOs

PostRequest

PostResponse

2. Controller should use DTOs only

No direct entity exposure.

3. Add mapping logic

Manual mapping for now.

✅ Acceptance Criteria

- entities hidden from API layer

- DTOs returned correctly

- API contract clean

📈 Scaling Notes

DTOs prevent future breaking API changes.

Critical for large systems.

🧾 STORY 4 — Input Validation

🎯 Goal

Reject invalid client requests.

🧠 Engineering Concepts

- defensive programming

- API safety

- validation layers

🔹 Tasks

1. Add validation dependency

Spring Validation.

2. Validate PostRequest

Rules:

- content not null

- content not blank

- max length limit

3. Use @Valid in controller

✅ Acceptance Criteria

- invalid requests fail

- proper 400 response returned

- empty posts rejected

📈 Scaling Notes

Validation protects:

- DB integrity

- downstream systems

- async pipelines later

🧾 STORY 5 — Global Exception Handling

🎯 Goal

Return clean structured errors.

🧠 Engineering Concepts

- centralized error handling

- API consistency

- production-grade responses

🔹 Tasks

1. Create:

GlobalExceptionHandler

2. Handle:

- validation errors

- generic exceptions

- resource not found

3. Create standard error response

Example:

{

"timestamp": "...",

"status": 400,

"error": "Validation Failed",

"message": "Content cannot be blank"

}

✅ Acceptance Criteria

- no raw Spring errors

- consistent error format

- proper status codes

📈 Scaling Notes

Centralized error handling becomes critical once:

- multiple services

- async systems

- external clients

are introduced.

🧾 STORY 6 — Add Repository Layer

🎯 Goal

Separate storage logic from business logic.

🧠 Engineering Concepts

- repository pattern

- persistence abstraction

- clean architecture

🔹 Tasks

1. Create:

PostRepository

2. Move storage logic

Move:

List<Post>

from service → repository.

3. Add repository methods

Methods:

- save()

- findAll()

- findById()

- delete()

4. Service should use repository only

✅ Acceptance Criteria

- service has no storage logic

- repository handles all persistence

- APIs still work

📈 Scaling Notes

This allows migration:

- in-memory → DB

- DB → distributed DB

without rewriting business logic.

🧾 STORY 7 — Update & Delete APIs

🎯 Goal

Support full CRUD operations.

🧠 Engineering Concepts

- REST semantics

- resource lifecycle

- error handling

🔹 Tasks

1. Add Update API

PUT /posts/{id}

2. Add Delete API

DELETE /posts/{id}

3. Handle missing resources

Return 404 properly.

✅ Acceptance Criteria

- update works

- delete works

- invalid IDs handled properly

📈 Scaling Notes

CRUD completeness is baseline for:

- testing

- persistence

- async events later

🧾 STORY 8 — Add Search & Pagination

🎯 Goal

Support scalable querying.

🧠 Engineering Concepts

- pagination

- filtering

- query design

🔹 Tasks

1. Add query params

GET /posts?keyword=sunset

2. Add pagination

limit

offset

3. Filter by content

Simple contains() search for now.

✅ Acceptance Criteria

- keyword search works

- pagination works

- empty results handled properly

📈 Scaling Notes

Pagination is mandatory for:

- large datasets

- feed systems

- scalable APIs

🧾 STORY 9 — Add Tags & Metadata

🎯 Goal

Improve post structure for future feed/search systems.

🧠 Engineering Concepts

- structured metadata

- categorization

- indexing preparation

🔹 Tasks

1. Add fields

tags

eventTime

2. Support tag filtering

GET /posts?tag=travel

3. Sort by eventTime

Descending order.

✅ Acceptance Criteria

- tags stored properly

- filtering works

- sorting works

📈 Scaling Notes

This prepares:

- feeds

- recommendations

- search indexing

later.

🧾 STORY 10 — Timeline API

🎯 Goal

Build first version of feed/timeline system.

🧠 Engineering Concepts

- timeline systems

- ordering

- feed foundations

🔹 Tasks

1. Create endpoint

GET /timeline

2. Return ordered posts

Sort by:

eventTime DESC

3. Add filtering

Support:

- tag

- date range

4. Add grouping

Basic:

- daily grouping

- monthly grouping

✅ Acceptance Criteria

- timeline works

- ordering correct

- filters work

📈 Scaling Notes

This is the first step toward:

- feed generation

- recommendation systems

- fanout architecture

🧠 EPIC 1 Final Outcome

After EPIC 1 you will have:

✅ clean architecture
✅ layered backend
✅ DTOs
✅ validation
✅ exception handling
✅ repository pattern
✅ CRUD APIs
✅ filtering/pagination
✅ timeline foundation

This is already far beyond tutorial-level backend engineering.

🔵 EPIC 2 — Database & Persistence Layer

🎯 Epic Goal

Replace temporary in-memory storage with a real production-style database system.

This epic transforms the project from:

“backend demo”

into:

“actual scalable backend foundation.”

🧾 STORY 11 — Setup PostgreSQL Integration

🎯 Goal

Connect backend to real database.

🧠 Engineering Concepts

- database connectivity

- ORM basics

- persistence setup

🔹 Tasks

1. Add dependencies

- Spring Data JPA

- PostgreSQL driver

2. Configure application.properties

Add:

- DB URL

- username/password

- JPA configs

3. Verify DB connection

Ensure app starts properly.

✅ Acceptance Criteria

- app connects to PostgreSQL

- tables can be created

- no startup failures

📈 Scaling Notes

PostgreSQL gives:

- transactional guarantees

- indexing

- query optimization

- replication later

🧾 STORY 12 — Convert Post to JPA Entity

🎯 Goal

Persist posts in database.

🧠 Engineering Concepts

- ORM mapping

- relational persistence

- entity lifecycle

🔹 Tasks

1. Add JPA annotations

@Entity

@Table

@Id

@GeneratedValue

2. Map all fields properly

Fields:

- content

- timestamps

- tags

- eventTime

3. Verify table generation

✅ Acceptance Criteria

- tables auto-created

- data persists

- IDs generated automatically

📈 Scaling Notes

Proper entity modeling becomes critical later for:

- indexing

- joins

- performance optimization

🧾 STORY 13 — Replace In-Memory Repository

🎯 Goal

Use JPA repository instead of manual storage.

🧠 Engineering Concepts

- persistence abstraction

- ORM repositories

- production persistence

🔹 Tasks

1. Create:

PostRepository extends JpaRepository

2. Remove in-memory list

3. Update service layer

Use:

- save()

- findAll()

- findById()

- deleteById()

✅ Acceptance Criteria

- CRUD works fully with DB

- data survives restart

- repository layer simplified

📈 Scaling Notes

Spring Data accelerates development while preserving scalability.

🧾 STORY 14 — Add Pagination & Sorting

🎯 Goal

Make APIs scalable for large datasets.

🧠 Engineering Concepts

- pageable APIs

- query efficiency

- scalable reads

🔹 Tasks

1. Use Pageable

2. Add API support

?page=0&size=10

3. Add sorting support

sort=eventTime,desc

4. Return pagination metadata

- totalPages

- totalElements

- currentPage

✅ Acceptance Criteria

- pagination works correctly

- sorting works dynamically

- metadata returned

📈 Scaling Notes

Pagination is one of the most important scalability concepts in backend systems.

🧾 STORY 15 — Add Query Methods & Filtering

🎯 Goal

Support structured DB querying.

🧠 Engineering Concepts

- derived queries

- indexed lookups

- filtering

🔹 Tasks

1. Add repository methods

findByContentContaining

findByTagsContaining

findByEventTimeBetween

2. Add combined filters

Support:

- keyword

- tag

- date range

3. Update APIs

✅ Acceptance Criteria

- DB-backed filtering works

- combined queries work

- results accurate

📈 Scaling Notes

This is foundation for:

- search systems

- recommendation engines

- feed ranking

later.

🧾 STORY 16 — Database Indexing

🎯 Goal

Improve query performance.

🧠 Engineering Concepts

- indexes

- query optimization

- DB performance

🔹 Tasks

1. Add indexes

Fields:

- eventTime

- createdAt

- tags

2. Measure query performance

Compare:

- indexed vs non-indexed

3. Document findings

✅ Acceptance Criteria

- indexes created

- queries faster

- measurements documented

📈 Scaling Notes

Indexing becomes one of the biggest backend scaling levers at large scale.

🧾 STORY 17 — Database Migration System

🎯 Goal

Introduce schema version control.

🧠 Engineering Concepts

- DB migrations

- schema evolution

- production deployments

🔹 Tasks

1. Add Flyway

2. Create initial migration

V1__create_posts_table.sql

3. Move schema creation into migrations

✅ Acceptance Criteria

- migrations run automatically

- schema version tracked

- app starts cleanly

📈 Scaling Notes

Migrations are mandatory for real production systems and team development.

🧾 STORY 18 — Seed Development Data

🎯 Goal

Improve local development/testing experience.

🧠 Engineering Concepts

- local development tooling

- test datasets

- reproducibility

🔹 Tasks

1. Add CommandLineRunner

2. Insert sample posts

Generate:

- users

- posts

- tags

3. Add environment-specific seeding

Only for dev profile.

✅ Acceptance Criteria

- local DB seeded automatically

- APIs easily testable

- prod profile unaffected

📈 Scaling Notes

Good developer experience becomes critical in larger systems/teams.

🧠 EPIC 2 Final Outcome

After EPIC 2 you will have:

✅ real PostgreSQL integration
✅ persistent storage
✅ JPA repositories
✅ scalable pagination
✅ indexed queries
✅ migrations
✅ structured querying
✅ production-style DB architecture

At this point the project officially becomes:

a serious backend system.